CE903 Group Project 3 — Managing Network for LLM Training

Sprint 5 Guide — Predictive Modelling: Wide Exploration

Coordination & integration: Bradley Quinlan   |   Supervisor: Muge Sayit

Sprint window: one week  |  Sprints remaining to 3 July submission: ~3.5 (this sprint included)

# 1. Where we stand coming into Sprint 5

Sprint 4 closed strongly, and the supervisor demo on 4 June confirmed it. We carried in three results that held up under questioning: TC-01, TC-02 and TC-03 all passed, and we delivered a 3.0% JCT recovery penalty baseline under worst-case GSP / XID 119 fault injection — the headline number the whole instrument was built to produce. The stretch C++ hook into the congestion-aware backend was wired in on top of that. In short, the instrument chain is operational and producing trustworthy results.

Muge's reaction matters for how we scope this sprint. She was pleased her analytic-collective methodology worked, pleased with our pace, and — without prompting — steered us toward the ML predictive work as the natural next step, the same direction the SRS already points at. She framed this as a path toward publishable work and indicated it would reasonably take two sprints to integrate. That is our mandate.

The strategic framing we have used with Muge still holds, and it carries directly into this sprint: in Sprint 4 we built the ruler; from Sprint 5 onward we use it. Every exploration lane below reports its results measured against that same ruler — the TC-03 failure pattern, the same trace, the same metrics — so that the work is commensurable and the eventual model-selection decision is evidence-based rather than a matter of taste.

# 2. The shape of Sprint 5 (and how it sets up Sprint 6)

This is a parallel exploration sprint, not an integration sprint. The reasoning is deliberate: the irreversible commitment — which predictive model, which integration path — should be deferred until we have evidence in hand. We go wide first, then integrate.

A second, equally deliberate point: the SRS doesn't ask us to pick a single predictive approach. It asks us to attack two genuinely different targets. Predicting when a GPU fails (telemetry, feeding FR-G2/G3 and NFR-P1) is a different problem from predicting all-reduce bursts so we can route around them (periodic traffic, feeding FR-P1/P2 and TC-04). Attacking both isn't over-reach — it's what traceability demands, and it's the more publishable, multi-layered reading Muge is gesturing at.

So the two instincts align cleanly: go wide across the distinct prediction/routing targets, with people assigned by affinity to their prior work.

## 2.1 Traceability note: where TC-04 now sits

In the SRS, TC-04 (predictive scheduler beats ECMP under the TC-03 failure pattern) is the Sprint 5 acceptance test. With Sprint 5 now scoped as exploration, TC-04 slides to Sprint 6 as the integration acceptance gate. We record this shift explicitly rather than letting it move silently — traceability is a known failure mode for this phase, and the assessment rubric rewards visible, well-reasoned Agile re-planning over a rigid schedule.

## 2.2 The runway to 3 July

With roughly three and a half sprints left, the plan is comfortable rather than tight:

- Sprint 5 (this week): wide exploration of predictive lanes; coordination lane builds the integration spine and seeds FR-G1.

- Sprint 6: select the approach(es) on the evidence, integrate, and run TC-04; Pod members begin the Alibaba dual-ToR (FR-G1) emulation in earnest.

- Sprint 7 + remaining half: consolidation and regression (TC-01 through TC-04 holding on the final codebase, per the SRS Sprint 6-and-beyond plan), plus final report completion for 3 July.

This is why the acceptance philosophy below is protective: every lane must produce a documented, defensible result, but no lane is required to fully ship this week. The report can score on thoroughly-explored-and-evidenced work; the rubric rewards Agile progress and traceability, not only a finished artefact. Bonus time goes to familiarisation, not to propping up another pod — we hold the anti-crunch line.

# 3. Exploration lanes at a glance

Assignments follow prior-work affinity wherever possible. Tae stays on the instrument and advises across lanes rather than taking a heavy exploration lane, given the known dual-pod fragility; Roshan remains the natural simulator backup.

| Lane | Owner | Prediction target | SRS traceability |
| --- | --- | --- | --- |
| A — Congestion / routing prediction | Kyle | Upcoming all-reduce bursts → route around | FR-P1, FR-P2, FR-N2 → TC-04 |
| B — Failure prediction | Navami | When/where a GPU fails → pre-empt | FR-G2, FR-G3, NFR-P1 |
| C — Time-shift scheduler scoping | Roshan | CASSINI-style interleaving of comm phases | FR-P2 → TC-04 |
| D — Coordination: integration spine + FR-G1 seed | Brad (incl. Ashraf's NCCL-characterisation scope) | Keeping all lanes commensurable; dual-ToR groundwork | All FR-P*/G1; NFR-P2 |
| Instrument support | Tae | Keep ASTRA-sim live; advise across lanes | Cross-cutting |

A note on coverage, handled generically: one Pod B workstream (the NCCL / collective-communication characterisation) runs from my coordination lane this sprint. The conceptual brief is already in hand from last week, so this is light — a scoping decision for this sprint only, framed as such.

# 4. Lane briefs

Each lane below breaks the work down to the level of this week's concrete actions and a defined output. Where an output cannot be fully run inside the week, the acceptance target is written as defined-but-not-yet-run so Sprint 6 inherits a clear gate rather than a vague intention.

### Lane A — Congestion / routing prediction (Kyle)

You own: Kyle (workload & metrics, Pod B run-and-validate)   |   Maps to: FR-P1, FR-P2, FR-N2 → feeds TC-04 in Sprint 6

What I need from you

Can we predict the all-reduce bursts far enough ahead to inform a routing decision? This is the lane closest to the SRS's headline FR-P2 ambition, and the most direct line to TC-04.

Why you, and how to come at it

You own the metrics that feed any congestion predictor and you know the traffic shape from the run-and-validate work, so this sits squarely with you. My NCCL document from last week already gives you the conceptual half — which collectives matter, why all-reduce is the high-volume one, why the traffic is bursty and low-entropy, and that Ring AllReduce is the relevant algorithm — so you are not starting cold. What is left is the quantitative side: take the burst timing as a time series and test a lightweight predictor (LSTM or ST-GAT, per SMART Objective 3) for how far ahead the next burst can be forecast. Feasibility and signal quality this week, not a finished router.

This week, concretely

- Pull the existing trace output and isolate the all-reduce burst events as a clean, timestamped series.

- Quantify the periodicity — how regular is the barrier interval in our GPT-2 / Ring runs, and how much does it jitter under the TC-03 failure pattern?

- Prototype one predictor (the simplest LSTM that fits) and measure how many steps ahead it forecasts the next burst with usable accuracy.

- Note where it breaks down — a clear negative result is as useful to the report as a positive one.

What I'd like to land (defined, not necessarily fully run)

A short feasibility note: can next-burst timing be predicted, how far ahead, at what accuracy, and what live input it would need from the instrument. The Sprint 6 target: a forecast good enough to pre-position a routing decision before the burst lands.

### Lane B — Failure prediction (Navami)

You own: Navami (GPU failures & resilience, Pod C)   |   Maps to: FR-G2, FR-G3, NFR-P1

What I need from you

Can we predict a GPU failure ahead of the stall, rather than only detecting it after? That is the difference between reacting to the 3.0% recovery penalty and pre-empting it. This is the natural continuation of your two-sprint failure work.

Why you, and how to come at it

The research report points to the Cascade Model-Ensemble (GBDT plus specialised classifiers over a sliding window) as the state-of-the-art, lifting failure-prediction precision from roughly 46% to 85.4% by filtering telemetry noise. The lucky thing for you is that our instrument already injects GSP / XID 119 faults on a known MTBE basis — so you have a labelled signal to learn from. Treat the run-up to each injected fault as the pre-failure signature.

This week, concretely

- Characterise what, if anything, moves in the window just before an injected GSP fault in our existing runs.

- Scope the Cascade ensemble (or a lighter sliding-window LSTM) against that signature — which features exist in-simulation, which would need synthesising.

- Estimate the achievable lead time: how many steps ahead of the XID 119 event a usable warning could fire.

- Map the prediction to the recovery path — if we know a fault is coming, what does the system do differently, and which FR-G3 propagation step does that intercept?

What I'd like to land (defined, not necessarily fully run)

A scoping note on failure predictability in our setup: available features, candidate model, estimated lead time, link to the recovery penalty. The Sprint 6 target: a predictor that fires early enough to measurably pull the recovery penalty below the 3.0% baseline.

### Lane C — Time-shift scheduler scoping (Roshan)

You own: Roshan (Pod A, Chakra trace pipeline; simulator backup for Tae)   |   Maps to: FR-P2 → feeds TC-04

What I need from you

Scope the CASSINI-style idea: rather than predicting and rerouting, exploit the predictability of the comm phases to time-shift them so they interleave instead of colliding. It is a distinct route to FR-P2 from Kyle's lane, and worth keeping open.

Why you, and how to come at it

You own the Chakra pipeline, which is exactly where comm-phase timing lives, so scoping a time-shift on top of it fits your work — and it keeps your simulator-backup familiarity current. CASSINI computes a small per-job time-shift from the periodic iteration structure, with no switch or congestion-control changes, which matches our simulation constraints well. The honest question is whether it transfers to a single-workload setup.

This week, concretely

- Read the CASSINI approach (SRS ref [9]) closely enough to pin down the affinity-graph / time-shift mechanism in concrete terms.

- Test it against our single-workload Ring setup — CASSINI targets multiple competing jobs, so be honest about whether the idea transfers as-is or needs a multi-job extension.

- If it doesn't transfer cleanly this week, write down exactly what the instrument would need (e.g. a second concurrent workload) to make a time-shift meaningful. That scoping is itself the deliverable.

What I'd like to land (defined, not necessarily fully run)

A feasibility verdict: transferable now, or what would have to change first. The Sprint 6 target: a clear go/no-go on whether time-shift competes with Kyle's predictor as the FR-P2 route.

### Lane D — My coordination lane: integration spine + FR-G1 seed

I own: coordination & integration, plus the Pod B NCCL-characterisation scope this sprint   |   Maps to: all FR-P* lanes (commensurability); FR-G1; NFR-P2

What I'm taking on

Two strands, in priority order. The spine is the load-bearing one for 3 July: before the exploration reports back, I define the common schema every lane uses so the results are comparable and feed a clean Sprint 6 model-selection decision. The second strand lays warm groundwork for the FR-G1 dual-ToR work so next week's Pod members aren't starting cold.

How I'm coming at it

The spine extends the “built the ruler, now use it” framing — I'm building the ruler the exploration gets measured against. In practice that is a comparison schema with fixed metrics (JCT, recovery penalty, lead time / forecast accuracy), the fixed TC-03 failure pattern and the fixed trace, so Kyle, Navami and Roshan all report into the same fields. On the NCCL-characterisation scope: the conceptual brief is effectively already done — my NCCL document from last week gives Kyle what the bursts are and why they matter. So the only loose end is confirming the FP32-vs-mixed-precision assumption, which sets the message-size values. The FR-G1 strand is deliberately lighter: enough of the Alibaba HPN dual-ToR design (SRS ref [26]) for a scoping brief that seeds next week.

This week, concretely

- Draft the prediction-lane integration contract — a comparison schema with fixed field names, metrics, failure pattern and trace, so all lanes report commensurably. This is the Sprint 6 model-selection document, drafted in advance.

- Confirm the FP32 vs mixed-precision assumption with Kyle — the one open input the NCCL characterisation still needs.

- Produce a lighter FR-G1 dual-ToR scoping brief from the Alibaba HPN paper — enough to seed next week, to deepen in Sprint 6.

What I'd like to land

Primary: the integration contract (the spine). Secondary: the FR-G1 scoping brief as the appendix. The spine is what protects 3 July and holds the wide exploration together.

# 5. Open items to resolve during the sprint

- FP32 vs mixed precision — I'll confirm this with Kyle early; it sets the NCCL message-size values that Lane A depends on.

- Time-shift transferability (Lane C) — if Roshan finds it needs a multi-job workload, that's a Sprint 6 scoping input, not a Sprint 5 blocker.

- TC-04 gate wording — we'll confirm the exact Sprint 6 acceptance phrasing once the lanes report, so the integration target is unambiguous.

# 6. What “done” means this sprint

Done is four documented, defensible lane outputs, each written so Sprint 6 inherits a clear, defined acceptance target rather than a vague intention. No lane has to fully ship. A thoroughly-explored negative result — “this approach does not transfer to our setup, here is why” — scores in the report and saves Sprint 6 from a dead end. We are protecting the team's workload while attacking every SRS goal: wide, evidenced, and commensurable, with the integration spine holding it together.

Prepared by Bradley Quinlan, coordination & integration lead, for Sprint 5 planning. Anchored to the SRS requirements set (FR-M/G/P/N, NFR-P/O) and the Sprint 4 results carried into the 4 June supervisor demo.