SPRINT 3 PROGRESS REPORT-

(POD A: Profiler-to-Chakra Conversion)

1. Objective

The objective of this role in Sprint 3 was to bridge the gap between real workload profiling and ASTRA-sim by enabling profiler-generated training traces to be converted into Chakra execution traces (.et) that can be consumed by the simulation framework.

The intended workflow is:

PyTorch Profiler Trace

↓

Profiler-to-Chakra Converter

↓

Chakra .et Trace

↓

ASTRA-sim

This forms the final integration layer required for TC-01 and future routing and failure experiments.

⸻

2. Work Completed

2.1 Analysis of Existing Pod A Pipeline

The existing Pod A implementation was reviewed and validated.

The following components were confirmed operational:

* Chakra .et trace generation

* ASTRA-sim workload ingestion

* Dependency graph encoding

* Collective communication nodes

* Multi-NPU workload generation

* TC-01 validation pipeline

The synthetic trace generator already demonstrated successful end-to-end execution through ASTRA-sim, proving that the Chakra schema, protobuf serialization, and workload execution path were functioning correctly.

⸻

2.2 Conversion Architecture Design

A complete profiler-to-Chakra conversion architecture was designed.

The proposed conversion workflow consists of:

GPT-2 Training Trace JSON

↓

Trace Parser

↓

Operation Aggregator

↓

Internal DAG Builder

↓

Collective Injector

↓

Chakra .et Exporter

This design allows real profiler data to replace the current synthetic workload definitions without modifying the downstream ASTRA-sim infrastructure.

⸻

2.3 Converter Implementation

An initial converter framework was developed.

The converter is responsible for:

* Loading profiler-generated JSON traces

* Filtering irrelevant profiler events

* Extracting meaningful training operations

* Aggregating low-level kernels into higher-level execution phases

* Constructing a simplified execution DAG

* Exporting valid Chakra .et traces

Example execution phases include:

Embedding

Attention

Transformer Compute

Backward Pass

Optimizer

This approach reduces trace complexity while preserving the execution structure required by ASTRA-sim.

⸻

2.4 Collective Communication Integration

The converter design incorporates communication nodes required by Pod B’s traffic model.

Support has been prepared for:

* AllReduce

* AllGather

* Send/Receive operations

These communication events can be inserted at synchronization points within the generated execution graph, enabling future scaling and congestion studies.

⸻

2.5 Automation Scripts

A conversion wrapper script was created to automate trace generation.

The intended execution flow is:

bash convert.sh

which performs:

Profiler JSON

↓

Conversion

↓

gpt2.0.et

gpt2.1.et

gpt2.2.et

gpt2.3.et

The generated traces can then be executed directly using the existing Pod A simulation pipeline.

⸻

3. Current Status

Completed

✓ Existing synthetic trace pipeline validated

✓ Chakra trace generation mechanism understood and documented

✓ Conversion architecture designed

✓ Internal DAG model designed

✓ Initial converter implementation prepared

✓ Automated conversion workflow prepared

⸻

In Progress

* Integration with real GPT-2 profiler traces

* Validation of generated .et traces against ASTRA-sim

* Fine-tuning operation aggregation strategy

* Verification of communication insertion points

⸻

4. Outcome

Sprint 3 successfully established the foundation required for converting real profiler traces into ASTRA-sim compatible Chakra execution traces.

The work completed during this sprint eliminates the need to manually construct execution graphs and provides a clear migration path from the current synthetic workloads to profiler-driven workloads.